Initial Project Planning Template

| Date | 11 Feb 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS84978 |
| Project Name | Advancing Nutrition Science through GeminiAI – NutriAssist AI |
| Maximum Marks | 4 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Sprint-1 — Data Collection and Nutrition Database Setup

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Priority | Team Members | Sprint Start Date | Sprint End Date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection & Nutrition Dataset Preparation | NG-1 | Collect food nutrition datasets from open sources | High | komal | 11-02-2026 | 18-02-2026 |
| Sprint-1 | Data Collection & Nutrition Dataset Preparation | NG-2 | Clean and preprocess nutrition dataset | High | Madhurya | 11-02-2026 | 18-02-2026 |
| Sprint-1 | Data Collection & Nutrition Dataset Preparation | NG-3 | Perform exploratory data analysis on nutrition data | Medium | Ramu | 11-02-2026 | 18-02-2026 |
| Sprint-1 | Data Collection & Nutrition Dataset Preparation | NG-4 | Create structured nutrition database | High | Satya sudheer | 11-02-2026 | 18-02-2026 |

Sprint-2 — AI Model and Gemini Integration

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Priority | Team Members | Sprint Start Date | Sprint End Date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-2 | AI Model Development | NG-5 | Integrate Google Generative AI (Gemini API) | High | Madhurya | 18-02-2026 | 25-02-2026 |
| Sprint-2 | AI Model Development | NG-6 | Develop nutrition information generation module | High | komal | 18-02-2026 | 25-02-2026 |
| Sprint-2 | AI Model Development | NG-7 | Build personalized meal plan generator | High | Ramu | 18-02-2026 | 25-02-2026 |
| Sprint-2 | AI Model Development | NG-8 | Develop virtual nutrition coaching chatbot | Medium | Satya sudheer | 18-02-2026 | 25-02-2026 |

Sprint-3 — Web Application Development

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Priority | Team Members | Sprint Start Date | Sprint End Date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-3 | Web Integration & UI Development | NG-9 | Design frontend UI (HTML, CSS, JS) | Medium | Satya sudheer | 26-02-2026 | 05-03-2026 |
| Sprint-3 | Web Integration & UI Development | NG-10 | Develop backend using Python (Flask/Django) | High | Madhurya | 26-02-2026 | 05-03-2026 |
| Sprint-3 | Web Integration & UI Development | NG-11 | Connect AI model with backend APIs | High | komal | 26-02-2026 | 05-03-2026 |
| Sprint-3 | Web Integration & UI Development | NG-12 | Deployed and implemented successfully | Medium | Ramu | 26-02-2026 | 05-03-2026 |

Sprint-4 — Testing, Deployment, and Documentation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Priority | Team Members | Sprint Start Date | Sprint End Date |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Sprint-4 | Testing & Deployment | NG-13 | Perform system testing and bug fixing | High | Ramu | 05-03-2026 | 13-03-2026 |
| Sprint-4 | Testing & Deployment | NG-14 | Deploy application on cloud platform | High | Komal | 05-03-2026 | 13-03-2026 |
| Sprint-4 | Testing & Deployment | NG-15 | Prepare project documentation and report | Medium | Madhurya | 05-03-2026 | 13-03-2026 |
| Sprint-4 | Testing & Deployment | NG-16 | Final demo preparation | Medium | Satya sudheer | 05-03-2026 | 13-03-2026 |